# GOLFIN Unified Backend

Hosting Options & Cost Report

Prepared for Cesar · GOLFIN (Wonderwall)  ·  July 2026

Scope: one shared backend for the merged GOLFIN game + GPS app · async/turn-based multiplayer + leaderboards · hundreds of MAU at launch (→ low thousands in 6–12 months) · Japan-primary (Tokyo).

Method: exhaustive web research across three hosting directions, then 3-vote adversarial verification on every cost claim (20 confirmed, 5 killed as wrong or outdated). All prices are 2026 vendor figures; primary sources cited.

# Executive Brief

This report answers a single operational question for the merged GOLFIN application: once the Unity game and the GPS companion app share one backend, where should that backend run so that it supports async/turn-based multiplayer and competitive leaderboards at the lowest real cost — for hundreds of monthly active users at launch, growing to low thousands, with both users and servers in Japan.

Three hosting directions were priced against current 2026 vendor figures and then adversarially fact-checked: extending the existing Fly.io + Supabase stack, moving to managed cloud (AWS and purpose-built game backends such as PlayFab and Nakama), and self-hosting on a VPS. Twenty cost claims were confirmed against primary sources; five were rejected as wrong or outdated and are listed near the end so that no decision rests on a bad number.

The finding is that the cheapest option that genuinely fits is the one already in place. Extending Fly.io + Supabase costs roughly $25–35 per month all-in — and, critically, async multiplayer and leaderboards need no new class of infrastructure, because they are native to the Postgres database and Supabase Realtime you already run. Every alternative is either more expensive, a poorer fit, or a second backend that would re-split the very data this merge is meant to unify.

Contents

Executive Brief	1

Recommendation (TL;DR)	3

Side-by-Side Comparison at Hundreds of MAU	3

Direction 1 — Extend Fly.io + Supabase (recommended)	4

Direction 2 — Managed Cloud	4

AWS — the most expensive direction	4

PlayFab — real, but not cheaper and not unifying	4

Nakama via Heroic Cloud — no cheap flat price to compare	5

Firebase — keep it for analytics only	5

Direction 3 — Self-Hosted VPS	5

Hidden-Cost / TCO Analysis	5

Adversarially Rejected Options	6

What to Measure Before Committing	6

Conclusion	6

Sources	7

# Recommendation (TL;DR)

Stay on your current stack: Fly.io + Supabase. It is the cheapest option that actually fits, at roughly $25–35 per month all-in.

The reason is structural, not just price: async/turn-based multiplayer and leaderboards are already native to what you run. Your ~60 REST endpoints, the 5-axis ranking endpoint, and the tournaments module already live on Postgres. Turn notifications and presence come from Supabase Realtime (websockets) with no new infrastructure. Nothing about “add multiplayer + leaderboards” requires a new class of server, because you explicitly do not need real-time netcode.

Every alternative is either more expensive, a worse fit, or a second backend that re-splits the data you are trying to unify:

- Managed AWS is the most expensive direction — always-on database plus Tokyo egress are the traps.

- Purpose-built game backends (PlayFab, Nakama / Heroic Cloud) are real but do not undercut you at this scale, and they fragment your data away from the one Postgres both apps share.

- Self-hosted VPS wins on raw compute (~$4–6/mo) but loses on total cost of ownership once your ops time is priced in.

The one thing to decide is Supabase Free vs Pro ($25/mo) — that is the difference between a ~$5/mo floor and ~$30/mo. See “What to Measure Before Committing.”

# Side-by-Side Comparison at Hundreds of MAU

| Direction | Monthly (hundreds of MAU) | Fits async MP + leaderboards? | One shared backend? | Curve to a few thousand MAU |
| --- | --- | --- | --- | --- |
| 1. Extend Fly.io + Supabase (recommended) | ~$25–35 (Fly $2–6 + Supabase Pro $25 + few-$ egress); floor ~$5 on Free | Yes — Postgres + Realtime, native | Yes (already unified) | Gentle → ~$30–50 |
| 2a. Managed AWS | ~$40–90+ | Yes, but you assemble it | Yes, more moving parts | Steeper: always-on DB + Tokyo egress |
| 2b. PlayFab | $0 today (≤1,000 MAU) → $99/mo | Yes (built for it) | No — separate backend | Cliff at 1,000 MAU → $99/mo |
| 2c. Nakama / Heroic Cloud | Quote-only (variable CPU pricing) | Yes (purpose-built) | No — separate backend | Variable, CPU-driven |
| 3. Self-hosted VPS | ~$4–6 compute + your ops time (Oracle Free $0) | Yes (self-run PG + Nakama) | Yes | Compute flat; ops burden grows |

Dollar figures for Fly, Supabase, AWS, and PlayFab are from verified 2026 primary sources. VPS/Lightsail figures are indicative market rates (secondary sources) — treat as directional; the TCO argument is the reliable part.

# Direction 1 — Extend Fly.io + Supabase (recommended)

Compute (FastAPI on Fly.io). shared-cpu-1x is cheap and granular: $1.94/mo (256 MB), $3.19 (512 MB), $5.70 (1 GB), $10.70 (2 GB) always-on; shared-cpu-4x 8 GB is $42.79. Your machine is already scale-to-zero (min_machines_running=0): a stopped machine bills only rootfs storage at $0.15/GB per 30 days, so idle cost is pennies to ~$1/mo. A 256 MB machine left running full-time is ~$2.32/mo. [1][3]

Realtime (the multiplayer / presence layer). Supabase Realtime Free allows 200 concurrent websocket connections / 100 msg/s; Pro ($25/mo) raises it to 500 / 500, and Pro with the spend cap removed reaches 10,000 / 2,500, plus 2M messages/month included. One client = one connection. Because play is async/turn-based, simultaneous connections at hundreds of MAU sit far below 200 — so Free is technically sufficient; you pick Pro for backups and production reliability, not for connection headroom. [2][6]

Japan egress (the one region-specific line item). Fly bills outbound egress by region group, and Tokyo is in Asia-Pacific at $0.04/GB — double the $0.02 NA/EU rate. New Fly orgs get no free bandwidth allowance. At hundreds of MAU for a turn-based game this is still only a few dollars/month, but it is a real doubled rate to note — and it can climb if the AI score-recognition image proxy pushes bandwidth. [4][1]

Caveats to run with. Fly has no free tier, no billing cap, and no billing alerts (legacy free plans deprecated Oct 7, 2024) — so keep an eye on the bill, though total exposure here is bounded to tens of dollars. A dedicated IPv4 is ~$2/mo. [3][5]

All-in: ~$5/mo (Supabase Free + scale-to-zero Fly) to ~$25–35/mo (Supabase Pro + a small always-on Fly machine + egress).

# Direction 2 — Managed Cloud

## AWS — the most expensive direction

Compute for the API (Fargate / App Runner / Lightsail) is affordable, but two traps dominate — and neither is the API:

- Always-on database. Aurora Serverless v2 bills $0.12/ACU-hr (Standard) / $0.156 (I/O-Optimized), and Tokyo runs ~$0.20/ACU-hr. Aurora v2 can now auto-pause toward zero (see rejected myth #2), but a comparable always-on small DB is still a standing monthly cost that Supabase folds into its flat $25. [10]

- Egress. AWS gives the first 100 GB/mo free, then $0.09/GB — but Tokyo (ap-northeast-1) is ~$0.114/GB, about 25% above the headline. [10]

A realistic small AWS assembly (App Runner / Fargate API + Aurora/RDS + DynamoDB leaderboards + egress) lands well above the Fly + Supabase stack at this scale, for more assembly work. It only starts to make sense if you are already deep in the AWS ecosystem.

## PlayFab — real, but not cheaper and not unifying

PlayFab is active in 2026 (GDC 2026 “Foundation Mode,” monthly digests through March 2026) — unlike GameSparks, which Amazon shut down Sept 30, 2022. Its tiers are $0 pay-as-you-go / $99 Standard / $1,999 Premium / $10,000+ Enterprise. But in March 2026 PlayFab cut its free tier from 100,000 MAU to 1,000 (a 99% cut). So at hundreds of MAU you would fit the $0 Foundation tier today — but you would be one growth spurt from the $99/mo step, on a free tier that was just gutted, and it is a separate backend that fragments the data both apps share. Legacy Insights analytics APIs also retire March 31, 2026. Net: it does not durably beat your stack, and it adds vendor risk. [7][11]

## Nakama via Heroic Cloud — no cheap flat price to compare

Standard deployments use variable pricing driven by CPU allocation (1–64+ Nakama cores, 1–16+ DB cores) shown only through an interactive calculator; the smaller “Development Tier” is “Contact us” with no published figure. Adjacent products do list fixed prices (Satori from $600/mo, Studio $2,000/$6,000), so the omission is deliberate. You cannot confirm it beats a $25–35/mo self-managed stack without a sales quote — and self-hosting Nakama just moves the cost to your ops time. [8]

## Firebase — keep it for analytics only

The free Spark plan hard-caps: exceed a product’s no-cost quota and that product is shut off for the rest of the month (no overage billing, because there is no payment method) — outages are the only failure mode. Moving past it means Blaze pay-as-you-go with metered billing. Fine where you already use it (analytics); not a cost-safe home for the data / leaderboard backend. [9]

# Direction 3 — Self-Hosted VPS

Cheapest compute, if your time is free. A Tokyo-region VPS runs roughly $4–6/mo (indicative: Vultr ~$2.50 for 512 MB, Linode ~$5 for 1 GB, DigitalOcean ~$6; Amazon Lightsail Nano ~$5 / Micro ~$7 / Small ~$12), and Oracle Cloud Always-Free is $0 with a Tokyo region. You would self-run Postgres and, if you wanted managed-style async features, Nakama. These VPS prices are from secondary/blog sources — not adversarially confirmed here — so treat them as directional.

Why it loses on TCO for a solo dev. The dollar delta versus managed Supabase is only ~$20–30/mo, and against that you take on OS/security patching, Postgres upgrades, backups you configure and test yourself, uptime/on-call, bandwidth, and no managed failover or point-in-time recovery. For a solo dev, that labour typically costs more than the delta it saves. There is also a Japan-latency penalty if the box is hosted outside Japan — Hetzner (the cheapest EU option) has no Tokyo region; Oracle and Vultr do. Self-host only if ops time is genuinely free and your reliability bar is relaxed — a poor fit for a live points economy and IAP records.

# Hidden-Cost / TCO Analysis

The headline compute numbers hide where money and risk actually accrue:

- Database is the real cost center, not the API. Every direction’s cheap number is the app server; the spread comes from the database. Supabase’s flat $25 (with backups + PITR) is the value here — AWS makes it a variable always-on line, and self-hosting makes it your backup/failover problem.

- Egress is a Japan tax. Fly Tokyo $0.04/GB and AWS Tokyo ~$0.114/GB are both above their own headline rates. Measure real GB/mo — the AI Vision score-recognition proxy and image handling can push this well above a pure turn-based estimate.

- Ops labour is the self-hosted iceberg. Patching, backup verification, and on-call routinely exceed the $20–30/mo you would save versus managed.

- “Free” tiers fail differently. Firebase Spark shuts the product off; Fly has no cap or alerts; PlayFab just cut its free MAU by 99%. Know each one’s failure mode before you lean on it.

# Adversarially Rejected Options

These claims were circulating in secondary sources and would have distorted the decision. Each failed 3-vote adversarial verification and is excluded from the cost comparison:

| Claim that was circulating | Verdict | Reality |
| --- | --- | --- |
| “PlayFab is free until 100K players” | Killed 0-3 | Free/Foundation tier cut to 1,000 MAU in March 2026; first real paid step is $99/mo. |
| “Aurora Serverless v2 has a 0.5-ACU floor ⇒ ~$43.80/mo minimum always-on” | Killed 0-3 | Aurora v2 can auto-pause / scale toward zero; the fixed-floor framing is outdated. |
| “Fly.io includes 100 GB/mo free egress at $0.02/GB” | Killed 0-3 | New Fly orgs get no free bandwidth; Tokyo egress is $0.04/GB. |
| “Fly Managed Postgres $33.90/mo vs Supabase $60/mo” | Killed 0-3 | Unreliable secondary figures — not used. |
| “Fly 256 MB machine = $2.09/mo” | Killed 0-3 | Correct figure is $1.94/mo. |
| GameSparks as a game-backend option | Cut | Shut down by Amazon Sept 30, 2022. Dead. |

# What to Measure Before Committing

- Supabase Free vs Pro. Is Free-tier project-pausing-after-inactivity and 7-day backup retention OK for launch (~$5/mo floor), or do you want Pro ($25/mo) from day one for backups/reliability? This is the single biggest swing in the bill.

- Real monthly egress (GB). The AI score-recognition image proxy is the wildcard. Measure it; it drives both the Fly ($0.04/GB) and any AWS ($0.114/GB) number.

- RPO / RTO for the points economy + IAP records. If you need managed point-in-time recovery / failover, that is a strong vote for Supabase/RDS over self-hosting.

- If you ever add real-time synchronous play (live shared shots) — that is when a relay / game server (Nakama, Photon) enters the picture. It is explicitly out of scope now, so it is not priced here beyond this note.

# Conclusion

For GOLFIN at its launch scale, the backend decision is refreshingly low-risk: keep the stack you have and grow into it. Fly.io + Supabase covers the entire feature set — the existing REST services plus the new leaderboards and async multiplayer — on one shared database, at a bill measured in tens of dollars per month rather than hundreds. The managed-cloud and self-hosted directions were priced fairly, and neither earns its switching cost at this scale: AWS is dominated by always-on database and Tokyo egress charges, purpose-built game backends add vendor lock-in and a second data silo, and self-hosting trades a small dollar saving for ops labour and reliability risk that a solo developer should not absorb around a live points economy and IAP records.

Two levers, not a platform change, decide the actual monthly figure. First, Supabase Free versus Pro ($25/month) is the difference between a ~$5 floor and a ~$30 production-grade bill, and that choice should be made on backup and recovery needs, not on connection limits. Second, real egress volume — driven mainly by the AI score-recognition image proxy — is the one number worth measuring before committing, because it is the only line item with meaningful room to surprise.

The recommendation, therefore: stay on Fly.io + Supabase, adopt Supabase Pro when production reliability is required, measure egress early, and revisit dedicated game-server options only if and when real-time synchronous play — explicitly out of scope today — becomes a product goal.

# Sources

2026 vendor figures, primary unless noted.

[1] Fly.io Resource Pricing — https://fly.io/docs/about/pricing/  (primary)

[2] Supabase Realtime limits — https://supabase.com/docs/guides/realtime/limits  (primary)

[3] Fly.io Cost Management — https://fly.io/docs/about/cost-management/  (primary)

[4] Fly.io Pricing — https://fly.io/pricing/  (primary)

[5] Fly.io Free Trial — https://fly.io/docs/about/free-trial/  (primary)

[6] Supabase Realtime concurrent-connections troubleshooting — https://supabase.com/docs/guides/troubleshooting/realtime-concurrent-peak-connections-quota-jdDqcp  (primary)

[7] PlayFab Pricing Overview — https://learn.microsoft.com/en-us/gaming/playfab/pricing/pricing-overview  (primary)

[8] Heroic Labs (Nakama) Pricing — https://heroiclabs.com/pricing/  (primary)

[9] Firebase Pricing Plans — https://firebase.google.com/docs/projects/billing/firebase-pricing-plans  (primary)

[10] AWS Aurora Pricing — https://aws.amazon.com/rds/aurora/pricing/ · AWS egress — https://egresscost.com/aws/data-transfer-pricing/ · Aurora Serverless v2 — https://www.usage.ai/blogs/aws/rds/aurora-serverless-v2/  (primary + secondary)

[11] PlayFab Roadmap — https://learn.microsoft.com/en-us/gaming/playfab/roadmap/  (primary)

Prices drift — Fly deprecated free plans Oct 2024 and has no billing alerts; PlayFab changed its free tier in 2026. Re-verify the two or three numbers you actually depend on before committing. Region note: always price the Tokyo / ap-northeast-1 rate, not the US default.